# Network & Outreach Copilot – Milestone Plan

This document outlines the milestones to build the Network & Outreach Copilot from a basic prototype to an advanced product. It is structured so that each milestone is shippable and builds on the previous one.

# Milestone 0 – Foundations & Skeleton

Goal: Set up the core stack and project skeleton.

## Stack Decisions

Frontend: Next.js (TypeScript, App Router) deployed on Vercel.

Auth: Clerk for authentication (email/password, Google).

Database/Backend: Supabase (Postgres, Row Level Security).

Email: Resend for sending outreach and follow-up emails.

Analytics: PostHog for product analytics.

Error Tracking: Sentry for monitoring runtime errors.

## Deliverables

Next.js project bootstrapped with TypeScript.

Clerk authentication integrated with protected app routes.

Supabase client configured and connection verified.

Basic UI shell: layout, navigation, button, input, and card components.

# Milestone 1 – Basic Outreach Workspace (V1)

Goal: Allow a student to set up a profile, add contacts, and generate a first personalized cold email.

## Core Features

Profile setup with name, school, degree, graduation year, interests, and experience level.

Manual contact creation including name, role, company, email, LinkedIn URL, and notes.

Opportunity definition with role type and free-text description or pasted job link.

Outreach email generation (subject line and body) based on student profile, contact, and opportunity.

Editable email text area with the ability to save generated messages.

## Initial Data Model

users: stores Clerk user id and profile fields.

contacts: stores per-user contacts and metadata.

opportunities: stores potential roles or situations tied to a user and optionally a contact.

messages: stores generated outreach content with type, timestamps, and associations.

## Deliverables

Authenticated users can create and edit a personal profile.

Users can add, view, and edit contacts.

Users can define opportunities linked to contacts.

Users can generate, edit, and save outreach emails.

# Milestone 2 – Email Sending & Basic Tracking (V1.5)

Goal: Send emails directly from the app and track basic outreach history per contact.

## Features

Integrate Resend to send emails from within the application.

Store send metadata such as sent_at timestamp and provider message identifiers.

Add a simple contact CRM view showing last message date and a basic status tag.

Per-contact timeline listing all messages and their timestamps.

First follow-up generation based on the original outreach email and elapsed time.

## Deliverables

Send outreach emails via Resend from the message editor.

View sent messages and basic status per contact.

Generate and send at least one follow-up email per outreach.

# Milestone 3 – Role and Persona-Aware Messaging (V2)

Goal: Make outreach clearly tailored to ML and data roles and to different contact personas.

## Persona Modeling

Add persona tags to contacts such as industry machine learning engineer, researcher, data scientist, recruiter, and alumni.

Capture opportunity attributes including seniority and domain focus (for example NLP, CV, ML infrastructure, analytics).

## Messaging Improvements

Use student profile, persona, opportunity details, and one or two projects as inputs to generation.

Define internal templates for different outreach styles, such as short intro and ask, coffee chat request, and referral request.

Allow users to select a template style before generation.

## Deliverables

Contacts can be tagged with personas and opportunities with seniority and domain.

Generated messages vary based on persona and template style.

Users can save and reuse favorite templates.

# Milestone 4 – Projects and GitHub Integration (V3)

Goal: Automatically include relevant projects and real work in outreach messages.

## Project Library

Create a projects table with title, description, tech stack, problem, links, and impact.

Provide UI to add and edit projects and tag them by domain such as NLP, CV, tabular, recommender systems, and MLOps.

## GitHub Integration

Allow users to connect GitHub or provide repository URLs.

Fetch repository metadata such as name, description, stars, and last updated timestamp.

Let users map repositories to projects and enrich them with additional context.

## Messaging Enhancements

Automatically select one or two best matching projects for a given persona and role.

Generate concise project references inside emails that highlight problem, approach, and impact.

Avoid repetitive project mentions when contacting the same person multiple times.

## Deliverables

Students maintain a structured project library.

Messages reference relevant projects automatically based on role and persona.

# Milestone 5 – Follow-up Scheduling and Light Automation (V3.5)

Goal: Help students remember to follow up and manage simple outreach sequences.

## Scheduling

Define outreach sequences per contact and opportunity with steps such as outreach, follow-up one, and follow-up two.

Use Upstash or scheduled jobs to check for due follow-ups.

Notify users when a follow-up is due through email or in-app alerts.

## Semi-automation and UI

Pre-generate follow-up drafts when they become due and present them for review and send.

Provide a simple pipeline view that shows the current stage of each opportunity.

## Deliverables

Consistent reminders for follow-ups across contacts and opportunities.

A clear per-opportunity pipeline visualizing outreach progress.

# Milestone 6 – Analytics and Learning What Works (V4)

Goal: Use outcomes data to improve outreach quality and provide insights.

## Outcome Tracking

Add outcome fields to opportunities and contacts such as no response, positive reply, neutral, negative, and interview.

Start with manual outcome input by users.

## Analytics and Insights

Integrate PostHog to track templates, styles, personas, and outcomes.

Build a simple analytics page summarizing response rates by message style, length, and persona.

Provide user-facing insights such as which styles and lengths are performing best.

## Adaptive Suggestions

Before generating new outreach, surface suggestions based on what has historically worked for the user.

Default templates and styles should gradually adapt to successful patterns.

## Deliverables

Outcome tracking across contacts and opportunities.

An analytics view that highlights effective outreach patterns.

Generation defaults influenced by previous successful outreach.

# Milestone 7 – Intelligence Layer and Pinecone Search (V5)

Goal: Make the copilot feel like a smart assistant that suggests who to contact and what to reference.

## Pinecone Integration

Store vector embeddings for contacts, projects, and opportunities based on their textual descriptions.

Use semantic search to suggest the best projects to reference for a given contact or role.

Suggest similar contacts or roles that may be worth contacting in a small campaign.

## Next-contact Suggestions and Campaigns

Given a high-level target, rank existing contacts by relevance and prompt the user with recommended next steps.

Allow users to create small, focused outreach campaigns with slightly varied yet consistent messages.

## Deliverables

Semantic search-powered suggestions for contacts and projects.

Campaign tooling for targeted outreach.

# Milestone 8 – Polishing and Growth Features

Goal: Refine the product experience and add features that help it scale to more students and mentors.

## Enhancements

Advisor and mentor review mode for suggesting edits to student messages.

Preset playbooks such as alumni coffee chat templates and recruiter outreach templates for ML internships.

A content library of high-performing messages that users can reuse and adapt.

## Overall Outcome

By completing these milestones, the Network & Outreach Copilot evolves from a basic email generator into an intelligent assistant that helps ML and data students systematically build and leverage their professional network.